# Operational Resilience Lab

IT Risk Register Governance Manual

# 1. Purpose

This manual defines the structure, governance process, and operating procedures for the IT Operational Risk Register.

The register provides a structured mechanism to:

• identify operational risks
• measure potential impact
• assign ownership and accountability
• track mitigation progress
• support governance decision-making

The objective is not to eliminate all risks, but to manage exposure to an acceptable organisational level while maintaining visibility of underlying vulnerabilities.

# 2. Risk Register Structure

Each risk entry contains a defined set of fields to ensure consistency and traceability.

## 2.1 Risk ID

A unique serial identifier assigned when a risk is created.

Format:

R-001
R-002
R-003

Rules:

• IDs are sequential
• IDs are permanent
• IDs cannot be modified or reused

This allows risks to be referenced consistently across documentation and governance discussions.

## 2.2 Risk Title

A short, human-readable name used for referencing the risk.

Titles should be concise and descriptive (typically 2–5 words).

Example:

Core Router Failure
Configuration Backup Missing
DNS Service Outage

Risks are referenced using:

R-001 – Core Router Failure

## 2.3 Risk Domain

The Risk Domain identifies the technical or operational area where the risk originates.

This allows risks to be grouped and analysed across the organisation.

Standard domains include:

| Domain | Description |
| --- | --- |
| Infrastructure | Network, servers, hardware |
| Security | Access control, vulnerabilities |
| Operations | Operational processes and procedures |
| Compliance | Legal or regulatory obligations |
| Application | Software or system functionality |

## 2.4 Business Impact Category

Each risk must identify the type of business impact it may cause.

Standard categories:

| Category | Description |
| --- | --- |
| Operational | Disruption to services or operations |
| Financial | Direct financial loss or recovery cost |
| Reputational | Damage to brand or trust |
| Legal / Compliance | Violation of laws or obligations |
| Strategic | Impact on long-term organisational goals |

This ensures technical risks are translated into business consequences.

## 2.5 Risk Description

A short explanation describing the risk using structured terminology.

Format:

Action + Situation = Vulnerability
Vulnerability → Impact

Example:

If the core router fails while acting as the single inter-VLAN routing device, the network becomes vulnerable to complete connectivity loss resulting in operational disruption.

Descriptions should remain clear and concise (1–2 sentences).

# 3. Risk Assessment

## 3.1 Inherent Risk

Inherent Risk represents the risk potential if no controls exist.

Calculation:

Inherent Risk = Likelihood × Impact

Likelihood Scale

| Score | Meaning |
| --- | --- |
| 1 | Rare |
| 2 | Unlikely |
| 3 | Possible |
| 4 | Likely |
| 5 | Frequent |

Impact Scale

| Score | Meaning |
| --- | --- |
| 1 | Negligible |
| 2 | Minor |
| 3 | Moderate |
| 4 | Major |
| 5 | Critical |

Score range:

1 – 25

Important rule:

Inherent risk should only change if the underlying system architecture or business process changes.

## 3.2 Residual Risk

Residual Risk represents the current operational risk after mitigation controls are applied.

Calculation:

Residual Risk = Likelihood × Impact

Residual risk changes over time as mitigation actions are implemented or conditions change.

## 3.3 Risk Category

Residual risk scores are classified using a colour-based severity scale.

| Score | Category | Meaning |
| --- | --- | --- |
| 16–25 | Critical (Red) | Immediate governance attention |
| 11–15 | High (Orange) | Mitigation required |
| 6–10 | Moderate (Yellow) | Monitor and manage |
| 1–5 | Low (Green) | Acceptable risk |

This enables quick comparison across risks.

# 4. Governance Fields

## 4.1 Priority

Priority is assigned by the executive governance body.

It determines which risks receive organisational attention and resources.

Format:

Priority 1
Priority 2
Priority 3

Guideline:

| Priority Range | Meaning |
| --- | --- |
| 1–5 | Actively pursued mitigation |
| 6–10 | Monitored and prepared |

10 | Tracked but not actively resourced |

Priority reflects leadership judgement, not just the risk score.

## 4.2 Mitigating Actions

Mitigating actions document the controls currently implemented that justify the residual risk score.

The register references official documentation rather than duplicating control text.

Format:

Document Name – Section/Page – Short description

Example:

Network Resilience Policy – 3.2 – Router redundancy implemented
Monitoring SOP – 2.1 – Network outage monitoring

Multiple controls may be listed.

## 4.3 Current Plan of Action (PoA)

The PoA identifies the operational procedure that must be followed if the risk occurs.

Only one primary procedure should be referenced.

Format:

Document Name – Section/Page – Procedure description

Procedures must be supported by a governing policy.

## 4.4 Departmental Objective

The Departmental Objective defines the best risk posture achievable by the department using its existing authority and resources.

This represents the department’s operational target.

When the Current PoA aligns with the Departmental Objective, the department has reached its capability limit.

Further improvement requires executive involvement.

## 4.5 Executive Goal

The Executive Goal defines the organisation’s desired risk posture, determined by the executive leadership.

This goal may require:

• additional funding
• infrastructure investment
• policy changes
• cross-department coordination

When the following are aligned:

Current PoA = Departmental Objective = Executive Goal

the organisation has reached its accepted risk posture.

## 4.6 Risk Owner

The Risk Owner is the organisational role responsible for driving management of the risk.

Ownership is assigned by position, not by individual name.

Examples:

Head of Network Operations
IT Infrastructure Manager
Information Security Manager

The Risk Owner ensures progress toward the defined objectives.

## 4.7 Risk Decision

Risk Decision records the governance strategy selected for managing the risk.

Standard decisions include:

| Decision | Meaning |
| --- | --- |
| Mitigate | Implement controls to reduce the risk |
| Accept | Residual risk is tolerated |
| Transfer | Risk transferred to another party |
| Avoid | Activity causing the risk is discontinued |

## 4.8 Risk Status

Risk Status indicates the current lifecycle stage of the risk.

Standard statuses include:

| Status | Meaning |
| --- | --- |
| Open | Newly identified risk |
| In Progress | Mitigation actions underway |
| Monitoring | Risk controlled but still tracked |
| Accepted | Risk formally accepted |
| Closed | Risk eliminated or no longer applicable |

## 4.9 Last Review Date

The Last Review Date records when the risk entry was most recently validated.

This ensures the register remains an accurate representation of the organisation’s risk environment.

The date should be updated during governance reviews.

## 4.10 Tasks and Target Dates

Tasks record the current actions being taken to manage the risk.

Examples include:

• awaiting funding approval
• drafting procedures
• procuring equipment
• implementing infrastructure changes

Each task must include a target completion date.

Multiple tasks may exist and may run in parallel.

# 5. Risk Management Workflow

- A risk is identified and recorded with title, domain, category, and description.

- The Risk Manager and relevant experts conduct the inherent risk assessment.

- Residual risk is evaluated and the risk category is determined.

- A Current PoA is established.

- During the next department meeting, the Departmental Objective is defined.

- At the next executive governance meeting, leadership determines:

• Priority
• Executive Goal
• Risk Owner
• Risk Decision

- The Risk Owner executes mitigation tasks and updates progress.

- Residual risk is reassessed as mitigation actions are implemented.

- The risk is managed until:

• the residual risk is accepted, or
• another risk exceeds it in priority.

# 6. Governance Review Cadence

Weekly Operational Review

Participants:

• Risk Owners
• Operational teams

Focus:

• task progress
• target dates
• mitigation implementation

Monthly Department Review

Participants:

• Department Head
• Risk Manager
• Risk Owners

Focus:

• validating risk scores
• reviewing mitigation effectiveness
• updating departmental objectives

Quarterly Executive Risk Board

Participants:

• Executive leadership
• Risk Manager
• Department heads

Focus:

• reviewing high-priority risks
• assigning priorities
• setting executive goals
• allocating resources
• accepting residual risks

Ad-Hoc Reviews

Triggered by:

• major incidents
• discovery of critical risks
• major infrastructure changes

# 7. Continuous Validation

The risk register must be periodically reviewed to ensure it remains a true reflection of operational reality.

Reviews should verify:

• risk scores remain valid
• controls remain effective
• documentation references remain accurate
• tasks and timelines remain realistic

New risks must be added whenever identified.

Governance Principle

Risk management is not the elimination of risk.

It is the continuous management of exposure through visibility, prioritisation, and improvement of operational resilience.