Owner: IT / Network Administrator
Approved By: Barry Salmon
Version: 1.0
Effective Date: 19/04/2026
Review Date: 01/04/2027

Change Management Procedure

Contents

1. Purpose	2

2. Trigger	2

3. Procedure	3

Step 1 — Define Change	3

Step 2 — Develop Plan of Action (PoA)	3

Step 3 — Submit for Approval	5

Step 4 — Implement Change	5

Step 5 — Validate and Monitor	6

Step 6 — Documentation	7

4. Output	8

5. Related Documents	9

# 1. Purpose

To define the standardised, step-by-step process for submitting, reviewing, approving, implementing, and validating changes to IT systems, ensuring all activities are performed in accordance with the Change Management Policy.

This procedure ensures that changes are executed in a controlled, consistent, and repeatable manner, reducing the risk of service disruption and enabling effective validation and traceability of all change activity.

# 2. Trigger

This procedure must be initiated whenever a change to IT systems, services, or infrastructure is required.

This includes, but is not limited to:

- Planned configuration changes

- System updates or upgrades

- Deployment of new services or components

- Changes required to resolve identified issues

- Emergency changes required to restore service

All changes, regardless of urgency or scope, must follow this procedure.

# 3. Procedure

## Step 1 — Define Change

Identify the system, device, or service to be changed

The standardised Change Request Form must be completed

The requesting individual must complete the form using the 5W method:

- Why — Why is the change required?
(business need, issue resolution, improvement)

- What — What exactly will be changed?
(configuration, service, component)

- Where — Where will the change be applied?
(specific device, system, or environment)

- When — When will the change be implemented?
(date, time, and expected duration)

- Who — Who will implement the change?
(responsible individual)

Define the expected outcome of the change

The requesting individual must submit the completed form through the approved Change Management system

The requesting individual is responsible for ensuring the change record is created and complete.

The Change Management system must:

- Create the authoritative change record

- Maintain the record for:

  - Review and approval

  - Implementation tracking

  - Audit and traceability

## Step 2 — Develop Plan of Action (PoA)

The assigned responsible individual must develop a Plan of Action (PoA) for the proposed change

The PoA must be recorded within the Change Management system and include:

Implementation Plan

- Detailed steps required to execute the change

- Sequence of actions to ensure controlled execution

Resource Requirements

- Personnel required

- Systems, tools, or equipment needed

Business Impact Assessment

- Expected service impact (e.g. downtime, degradation)

- Estimated duration of impact

- Any cost or operational implications

Risk Assessment

- Identify potential risks associated with the change

- Assess likelihood and impact

Risk Mitigation

- Define actions to reduce identified risks

- Ensure risks are reduced within acceptable tolerance

Monitoring Plan

- Define how the change will be monitored post-implementation

- Specify the monitoring period

- Define success criteria

Backout Plan

- Define the steps required to revert the system to its previous state

- Identify:

  - Required actions

  - Responsible individual

  - Estimated time to restore service

## Step 3 — Submit for Approval

The completed Change Request Form and Plan of Action (PoA) must be submitted through the Change Management system for approval

The requesting individual must ensure:

- All required information is complete

- The PoA is sufficiently detailed

- Risks, impacts, and mitigation measures are clearly defined

Approval Engagement

Where required, the change must be presented to the appropriate authorities and stakeholders to:

- Clarify the proposed change

- Confirm understanding of risks and impacts

- Resolve any concerns prior to approval

This engagement may take the form of:

- In-person discussion

- Meeting or briefing

- Direct stakeholder consultation

Approval Routing

The Change Management system must ensure the request is directed to the appropriate approving authority based on:

- Change scope

- Risk level

- Business impact

## Step 4 — Implement Change

Approved changes must be implemented in accordance with the approved Plan of Action (PoA)

The assigned implementing individual must:

- Follow the defined implementation steps

- Adhere to the approved schedule

- Ensure all required resources are available prior to execution

Execution Control

Changes must be implemented in a manner that:

- Minimises business disruption

- Reduces operational risk

- Maintains system stability

No deviation from the approved PoA is permitted without:

- Reassessment

- Re-approval through the Change Management process

Implementation must not commence until approval is formally recorded in the Change Management system.

Change Recording

All implementation activity must be recorded in the Change Management system, including:

- Execution start and end time

- Any issues encountered

- Any deviations (if approved)

## Step 5 — Validate and Monitor

Following implementation, all changes must undergo independent verification, outcome validation, and defined monitoring to ensure the change has been executed as approved and has achieved its intended objective without introducing unintended impact.

These activities must be performed by appropriately assigned individuals to maintain separation of duties, ensure technical accuracy, and confirm that the change delivers the expected business or operational outcome.

Independent Verification

- The implemented change must be independently verified by a second individual

- The verifier must be:

  - Different from the implementer

  - Of equal or higher competence/seniority

- The verifier must confirm:

  - The change was implemented as defined in the approved PoA

  - No unauthorised deviations occurred

Validation of Outcome

- Validation must be performed by the appropriate authority or designated stakeholder

- The validator must confirm:

  - The intended objective of the change has been achieved

  - The change delivers the expected business or operational outcome

Monitoring

- The system must be monitored for the monitoring period defined in the PoA

- The individual responsible for monitoring must be explicitly identified in the PoA.

- Monitoring must confirm:

  - System stability is maintained

  - No unintended impact or degradation is observed

Issue Handling

- If issues are identified:

  - Record the issue in the Change Management system

  - Notify the appropriate authority

  - Initiate corrective action

## Step 6 — Documentation

All activities within the change management process must be documented to provide a complete, accurate, and authoritative record of the change.

Documentation must demonstrate that all work was performed as approved, or clearly identify and justify any deviations.

Documentation Requirements

Every step of the change lifecycle must be documented, including:

- Change definition

- Plan of Action (PoA)

- Approval decisions

- Implementation activities

- Verification and validation

- Final outcome

Approval Recording

All approvals must be formally recorded in the Change Management system

Approval records must clearly identify:

- Approving authority

- Decision (approved / rejected)

- Date and time of approval

Verification and Validation Evidence

Verification must be documented to confirm:

- The change was implemented as approved

Validation must be documented to confirm:

- The change achieved its intended objective

Documentation must accompany the completed work as evidence of correctness and effectiveness

Deviation Recording

Any deviation from the approved PoA must be:

- Clearly documented

- Justified

- Formally approved where required

Timing Requirement

Documentation must be completed in real time as work is performed

Retrospective documentation is not permitted, except where:

- System limitations prevent real-time entry

- Such cases must be clearly noted and justified

# 4. Output

This procedure must result in:

- A fully documented and authorised change record within the Change Management system

- A successfully implemented change in accordance with the approved Plan of Action

- Verified evidence that the change was:

  - Implemented as approved

  - Independently verified

  - Validated against its intended objective

- A complete and accurate audit trail of all activities, decisions, and outcomes

# 5. Related Documents

- Change Management Policy v1.0